AXIOS

Local-First Development, Testing & AWS Deployment Workflow

Production workflow for Phases 10–20

Version 1.0  |  September 2026

Purpose This document defines how Axios should be built locally first, tested locally and against replayed telemetry, then integrated with AWS in controlled steps. The goal is to keep the production inference logic portable, replayable and testable while using AWS for durable storage, streaming, runtime, APIs and deployment.

# Document status and source basis

This workflow is derived primarily from the supplied Axios production roadmap and AWS-native architecture. Where this document introduces an implementation recommendation that is not explicitly specified in those sources (for example, a particular CI/CD tool, local Docker Compose layout, or Git branching convention), it is labeled as a recommended engineering practice rather than an existing Axios requirement.

Primary source: Axios — Full Production Roadmap, Phases 10–20.

Architecture source: Axios — AWS-Native Architecture & Workflow.

The production roadmap establishes the core rule: raw telemetry is the source of truth and downstream processing must be replayable.

The AWS architecture maps the cloud implementation to IoT Core, Lambda, Kinesis, Firehose, S3, Fargate, DynamoDB, Timestream, Aurora, EventBridge, API Gateway, AppSync and Amplify.

# Contents

1. Executive workflow

2. Core engineering principle: local code, AWS runtime

3. Local development architecture

4. Repository structure

5. Local data contracts and interfaces

6. The local testing strategy

7. Phase-by-phase local development workflow

8. Dockerization

9. AWS integration and deployment mapping

10. AWS development environments

11. Deployment workflow for each runtime

12. End-to-end testing in AWS

13. Failure, recovery and data-integrity testing

14. Replayability and Phase 20 validation

15. Observability and operational testing

16. Security and secrets

17. CI/CD and infrastructure-as-code

18. Definition of done

19. Recommended execution sequence

20. Final operating rules

# 1. Executive workflow

Axios should not be developed by writing application logic inside AWS Console. The correct workflow is local-first: implement the processing logic locally, test it against deterministic fixtures and recorded telemetry, package it, and then deploy the same application components to AWS. AWS is the production execution and persistence environment, not the primary coding environment.

LOCAL DEVELOPMENT
    |
    +--> telemetry fixtures / recorded sessions
    |
    +--> validation
    +--> session + baseline
    +--> filtering + derivatives
    +--> biochemical engine
    +--> thermal engine
    +--> onset state machine
    +--> RUL
    +--> risk fusion
    +--> evidence events
    |
    +--> unit tests
    +--> replay tests
    +--> integration tests
    |
    +--> Docker image
              |
              v
        AWS integration
              |
              +--> IoT Core
              +--> Lambda validation
              +--> Firehose -> S3
              +--> Kinesis Streams
              +--> Fargate processor
              +--> DynamoDB / Timestream / Aurora
              +--> EventBridge
              +--> API Gateway / AppSync
              +--> Amplify dashboard
              |
              v
        AWS end-to-end tests
              |
              v
        production deployment

## The central rule

Do not duplicate the inference implementation. The local version and the AWS version should run the same core Python processing code. Only the adapters around that logic should change: local replay/database adapters during development, and AWS Kinesis/DynamoDB/Timestream/Aurora adapters in production.

## What this means in practice

| Component | Develop locally | Deploy/use in AWS |
| --- | --- | --- |
| Telemetry schema | Pydantic/schema validation | Lambda + Fargate validation |
| Phase 11 processing | Python modules + replay runner | Fargate processor |
| Phase 12 biochemical | Pure Python deterministic functions | Fargate |
| Phase 13 thermal | Pure Python deterministic functions | Fargate |
| Phase 14 onset | Pure Python state machine | Fargate |
| Phase 15 RUL | Pure Python estimator | Fargate |
| Phase 16 fusion | Pure Python deterministic fusion | Fargate |
| Phase 17 evidence | Event objects + local event store | Aurora + EventBridge |
| Raw telemetry | JSONL / local PostgreSQL | Firehose -> S3 + production stores |
| Hot state | Local dictionary/DB adapter | DynamoDB |
| Processed time series | PostgreSQL or local time-series-like tables | Timestream |
| API | FastAPI locally | API Gateway + Lambda |
| Dashboard | React dev server | Amplify Hosting |

# 2. Core engineering principle: local code, AWS runtime

The production roadmap deliberately separates ingestion, processing, scoring and persistence. That separation is what makes local development possible. A scoring engine should not know whether its input came from an MQTT message, a JSONL file, Kinesis, or a database query.

Raw telemetry is immutable: never overwrite raw values with filtered or corrected values.

Processing is recomputable: a historical session can be replayed after a code change.

No hidden state: state required for continuous processing is explicit and persistable.

No request-time recomputation: the production API reads persisted state; it does not rerun risk calculations.

No silent failure: invalid data, gaps and insufficient history become explicit quality/state information.

Food-specific constants are configuration: activation energy, reference temperature, thresholds and weights belong in config/food_types.

## Why local-first matters for Axios

Most algorithmic development does not require AWS at all.

Replayable historical telemetry is easier to inspect locally than through a live cloud pipeline.

A bad filter or onset threshold can be tested against the same session repeatedly.

You can run thousands of replay tests without sending artificial telemetry through the real device path.

AWS integration bugs are isolated from mathematical/modeling bugs.

The same container image can be tested locally and then run under ECS Fargate.

# 3. Local development architecture

The recommended local architecture mirrors the production architecture but replaces cloud infrastructure with deterministic local adapters. This is an implementation recommendation designed to preserve the source roadmap's store-then-process and replayability requirements.

ESP32 / captured telemetry
          |
          v
   local fixture / replay.py
          |
          v
   Ingestion contract
          |
          v
   Raw JSONL store
          |
          v
   Processing pipeline
          |
    +-----+-----+
    |           |
    v           v
Biochemical   Thermal
    |           |
    +-----+-----+
          |
          v
      Onset
          |
          v
        RUL
          |
          v
       Fusion
          |
          v
      Evidence
          |
    +-----+------+
    |            |
    v            v
Local DB      Event JSONL
    |
    v
FastAPI
    |
    v
React dashboard

## Local components

| Layer | Local implementation | Purpose |
| --- | --- | --- |
| Telemetry input | JSONL fixtures + replay.py | Deterministic input without requiring AWS |
| Validation | Pydantic + explicit range checks | Reject malformed or physically implausible readings |
| Raw store | Append-only JSONL | Audit trail and replay source |
| Query store | PostgreSQL | Exercise SQL schema and API queries close to production |
| State store | PostgreSQL or a state adapter | Exercise session/baseline persistence |
| Processor | Python process | Equivalent logical unit to Fargate |
| Event bus | Local event dispatcher / event table | Exercise Phase 17 semantics |
| API | FastAPI/Uvicorn | Exercise Phase 18 API |
| Dashboard | React dev server | Exercise Phase 19 against real local API |

Do not make LocalStack a requirement. AWS emulators can be useful for integration experiments, but emulator behavior is not proof that the real AWS pipeline behaves identically. Use the real AWS environment for final cloud-integration tests.

# 4. Repository structure

Axios/
├── src/
│   ├── contracts/
│   │   ├── telemetry.py
│   │   ├── processed.py
│   │   ├── events.py
│   │   └── state.py
│   │
│   ├── ingestion/
│   │   ├── validator.py
│   │   ├── sequence.py
│   │   └── adapters/
│   │       ├── local_replay.py
│   │       └── aws_stream.py
│   │
│   ├── processing/
│   │   ├── session.py
│   │   ├── baseline.py
│   │   ├── filters.py
│   │   ├── derivatives.py
│   │   └── trajectory.py
│   │
│   ├── biochemical/
│   │   ├── signals.py
│   │   └── degradation.py
│   │
│   ├── thermal/
│   │   ├── arrhenius.py
│   │   └── exposure.py
│   │
│   ├── detection/
│   │   └── onset.py
│   │
│   ├── rul/
│   │   └── estimator.py
│   │
│   ├── fusion/
│   │   └── risk.py
│   │
│   ├── evidence/
│   │   └── events.py
│   │
│   ├── persistence/
│   │   ├── interfaces.py
│   │   ├── local.py
│   │   └── aws.py
│   │
│   └── api/
│       └── routes.py
│
├── tests/
│   ├── unit/
│   ├── contract/
│   ├── replay/
│   ├── integration/
│   ├── failure/
│   └── e2e/
│
├── data/
│   ├── fixtures/
│   ├── raw/
│   ├── processed/
│   └── expected/
│
├── config/
│   └── food_types/
│       └── paneer.yaml
│
├── scripts/
│   ├── replay_session.py
│   ├── validate_session.py
│   └── export_report.py
│
├── dashboard/
├── migrations/
├── Dockerfile
├── docker-compose.yml
├── requirements.txt
├── .env.example
└── README.md

The exact names can change. The important architectural boundary is that business/inference logic is independent of transport and persistence implementations.

# 5. Local data contracts and interfaces

## 5.1 Raw telemetry contract

The roadmap defines a raw reading containing device/session identity, receipt timestamp, optional device timestamp, food type, temperature, humidity, pressure, raw VOC/NOx, the currently unreliable gas-index fields, RSSI and a sequence number.

{
  "device_id": "FreshTrace-Node-01",
  "session_id": "sess_2026-09-19_paneer_01",
  "received_at": "2026-09-19T14:02:03.114Z",
  "device_reported_at": null,
  "food_type": "paneer",
  "temperature_c": 30.20,
  "humidity_pct": 66.05,
  "pressure_hpa": 947.09,
  "voc_raw": 32158,
  "nox_raw": 21861,
  "voc_index": 0,
  "nox_index": 0,
  "wifi_rssi": -35,
  "sequence_number": 1042
}

## 5.2 Processing contract

Keep raw and filtered values side by side.

Baseline is per session and per device.

Readings before baseline completion have reading_quality='insufficient_history'.

Derivative calculations use filtered values, not raw values.

A detected gap must be represented explicitly.

Downstream engines must inspect reading_quality rather than silently trusting a value.

## 5.3 Interface pattern

class RawTelemetryStore(Protocol):
    def append(self, reading: RawTelemetry) -> None: ...
    def read_session(self, session_id: str) -> Iterable[RawTelemetry]: ...

class HotStateStore(Protocol):
    def load(self, device_id: str): ...
    def save(self, device_id: str, state) -> None: ...

class EventStore(Protocol):
    def append(self, event: EvidenceEvent) -> None: ...

# Local:
LocalRawStore / LocalStateStore / LocalEventStore

# AWS:
S3/Kinesis archive + DynamoDB + Aurora/EventBridge adapters

The purpose of these interfaces is not abstraction for its own sake. They prevent AWS-specific SDK calls from leaking into biochemical, thermal, onset, RUL and fusion code.

# 6. The local testing strategy

Testing is not a final phase. The roadmap explicitly requires validation instrumentation from the beginning because Phase 20 must later operate against stored raw and processed sessions.

| Test layer | What it tests | AWS required? | When |
| --- | --- | --- | --- |
| Unit | Individual functions and state transitions | No | Every change |
| Contract | Telemetry/schema compatibility | No | Every schema change |
| Replay | Whole pipeline against known sessions | No | Every engine change |
| Property/invariant | Safety and mathematical invariants | No | Core modules |
| Integration | DB/adapters/API interaction | Local DB | Per phase |
| Failure | Gaps, duplicates, invalid readings, restarts | Mostly no | Before cloud integration |
| Cloud integration | IoT/Kinesis/Fargate/AWS stores | Yes | After local milestone |
| E2E | Device -> AWS -> dashboard | Yes | Milestones/releases |
| Validation | Onset/RUL vs ground truth | No for computation | Continuously |

## 6.1 Unit tests

Validation rejects missing fields and invalid types.

Humidity outside [0,100] is rejected.

VOC/NOx cannot be negative.

Temperature and pressure range checks behave as configured.

Moving median suppresses isolated spikes.

EMA follows the specified recurrence.

Velocity uses Δt rather than assuming a fixed interval.

Acceleration is derived from velocity.

Relative deviation handles a near-zero baseline safely.

Arrhenius calculation uses Kelvin.

Thermal exposure uses trapezoidal integration.

Onset state transitions obey persistence and hysteresis.

RUL always returns bounds when an estimate is valid.

Fusion returns INSUFFICIENT_DATA when required inputs are unavailable.

Evidence events are append-only.

## 6.2 Replay tests

Replay is the most important local test mode. Store a real session as an immutable fixture, then run the complete pipeline from raw telemetry to evidence events.

python scripts/replay_session.py     --input data/fixtures/session_paneer_001.jsonl     --food-type paneer     --output data/expected/session_paneer_001/

The replay must not contact the live sensor.

The same input should produce deterministic output unless a timestamp/randomness dependency is intentionally present.

Expected outputs should include processed readings, risk trajectories, state transitions and evidence events.

When an algorithm changes, compare the new output with the old output and explicitly review the differences.

## 6.3 Golden-session tests

Maintain a small set of hand-reviewed sessions: clean stable session, noisy session, thermal excursion, biochemical rise, data-gap session, invalid-data session and a confirmed spoilage session when ground truth exists.

Golden sessions are regression tests. A change that improves one dataset but causes onset to trigger earlier on every stable session is not an acceptable silent regression. Compare event timelines and risk trajectories, not only final scalar metrics.

# 7. Phase-by-phase local development workflow

## Phase 10 — Ingestion hardening

Define the telemetry schema.

Implement validation and explicit rejection reasons.

Implement ingestion timestamps and sequence handling.

Implement duplicate, out-of-order and gap detection.

Write append-only JSONL.

Build replay input/output fixtures.

Test outage buffering locally.

Only after local tests pass, connect the ingestion adapter to AWS IoT/Kinesis.

## Phase 11 — Session, baseline and signal processing

Implement explicit session start/end.

Implement the fixed baseline window.

Store baseline mean/stddev per channel.

Implement moving median and EMA.

Implement outlier and rate-of-change flags.

Implement velocity, acceleration and relative deviation.

Persist raw + filtered + baseline + derivatives + reading_quality.

Replay real captured data and tune parameters against actual noise.

## Phase 12 — Biochemical engine

Implement VOC and NOx engineered signals.

Implement deviation, normalized slope, acceleration, volatility and persistence.

Implement the fused biochemical score.

Store per-channel signals as well as the fused score.

Keep this engine deterministic and inspectable; do not introduce ML here.

## Phase 13 — Thermal engine

Implement configurable Arrhenius relative rate.

Keep Ea and T_ref in food configuration.

Implement cumulative exposure with trapezoidal integration.

Implement excursion tracking and event hooks.

Replay synthetic temperature excursions and verify expected monotonic exposure behavior.

## Phase 14 — Onset detector

Implement STABLE -> WATCH -> ONSET CANDIDATE -> SPOILAGE ONSET -> DEGRADING.

Implement persistence, hysteresis and SNR requirements.

Implement engineered onset confidence.

Test single spikes, sustained signals, threshold chatter and recovery.

## Phase 15 — RUL

Fit recent degradation trajectories.

Generate lower/upper bounds.

Incorporate thermal exposure.

Test insufficient-history cases.

Verify that the system never presents a bare point estimate as the complete RUL output.

## Phase 16 — Risk fusion

Combine thermal and biochemical risk.

Implement dominant-risk labels.

Implement LOW_RISK, THERMAL_DOMINANT, BIOCHEMICAL_DOMINANT, DUAL_RISK and INSUFFICIENT_DATA.

Test stale and missing input behavior.

## Phase 17 — Evidence/events

Define immutable event schema.

Generate events for state transitions and threshold crossings.

Store evidence values that explain the event.

Test append-only behavior and correction-by-new-event semantics.

## Phase 18 — Persistence/API

Implement local PostgreSQL schema.

Persist sessions, processed readings, state snapshots and events.

Implement API endpoints.

Verify API reads stored state and does not recompute risk.

Add report export against persisted state.

## Phase 19 — Dashboard

Build against real local API data.

Display current state and RUL range.

Always expose thermal/biochemical decomposition.

Display data staleness.

Display evidence timeline.

Test the dashboard with stable, degraded, stale and insufficient-data sessions.

## Phase 20 — Validation/calibration

Run offline analysis over stored sessions.

Measure onset timing error, false positives and false negatives.

Measure RUL MAE and interval coverage.

Only after sufficient labeled sessions, calibrate risk score to probability.

Preserve the original engineered score even after calibration.

# 8. Dockerization

Docker is the bridge between local development and Fargate. The processor should run as a container locally before it is deployed to ECS.

# Build locally
docker build -t axios-processor:dev .

# Run local processor
docker run --env-file .env axios-processor:dev

# Run the full local stack
docker compose up --build

## Container boundary

Processor container: ingestion adapter/replay adapter + Phases 11–17.

API container: FastAPI.

Database container: PostgreSQL for local integration testing.

Dashboard container or Node dev server: React application.

Optional worker containers can be introduced later if the processor is split, but do not split the pipeline prematurely.

Container parity goal If the processor works from a recorded JSONL stream inside Docker locally, the same image should be able to consume the production stream in Fargate after changing configuration and credentials. The inference code should not change.

# 9. AWS integration and deployment mapping

The supplied AWS architecture proposes the following production path. The cloud system should be introduced after each corresponding local component has tests.

ESP32
  -> AWS IoT Core
  -> IoT Rules
      -> Lambda validation -> SQS DLQ
      -> Kinesis Data Firehose -> S3 raw archive
      -> Kinesis Data Streams
          -> ECS Fargate processor
              -> DynamoDB hot state
              -> Timestream processed telemetry
              -> Aurora PostgreSQL sessions/events/state
              -> EventBridge named events
  -> API Gateway + Lambda / AppSync
  -> Amplify React dashboard

| Local artifact | AWS target | Deployment action |
| --- | --- | --- |
| Python validator | Lambda | Package as Lambda function or container image |
| Processor | ECS Fargate | Docker image -> ECR -> ECS task/service |
| Raw archive | S3 | Firehose delivery stream writes archive |
| Hot state adapter | DynamoDB | Create table and IAM permissions |
| Processed telemetry | Timestream | Create database/table and write adapter |
| Relational persistence | Aurora PostgreSQL | Run migrations against environment |
| Event publisher | EventBridge | Publish named evidence events |
| REST API | API Gateway + Lambda | Deploy API handler and routes |
| Live updates | AppSync | Wire subscriptions to persisted state/events |
| React dashboard | Amplify Hosting | Build and deploy frontend |

## AWS Console vs local terminal

| Task | Preferred location |
| --- | --- |
| Write Python/TypeScript application code | Local IDE |
| Run unit/replay tests | Local terminal |
| Run Docker | Local terminal |
| Inspect AWS logs/metrics | AWS Console or CLI |
| Create initial AWS resources | AWS CLI / IaC; Console acceptable for first setup |
| Deploy container | CLI/CI -> ECR/ECS |
| Deploy Lambda | CLI/CI -> Lambda |
| Inspect Kinesis/S3/DynamoDB/Timestream/Aurora | AWS Console/CLI |
| Debug cloud IAM/networking | AWS Console + CLI |
| Develop inference algorithms | Local |
| Run final end-to-end device test | AWS |

# 10. AWS development environments

Recommended engineering practice: maintain at least a local environment and one AWS development environment. A separate production environment can be introduced once the pipeline is stable.

| Environment | Purpose | Data |
| --- | --- | --- |
| local | Algorithm development and replay | Fixtures / copied sessions |
| AWS dev | Cloud integration and device tests | Synthetic + development telemetry |
| AWS production | Actual deployment | Real shipment/session data |

Do not run experimental threshold changes directly against production.

Do not use production credentials in local .env files.

Keep AWS resource names/environment variables environment-specific.

Keep raw production telemetry immutable and separate from experimental outputs.

# 11. Deployment workflow for each runtime

## 11.1 Lambda validation

Write and test the validator locally.

Create representative valid and invalid payload fixtures.

Run unit and contract tests.

Package the validator.

Deploy to AWS dev Lambda.

Send test IoT messages.

Verify valid messages continue through the validated path.

Verify invalid messages reach the configured DLQ with rejection information.

Inspect CloudWatch logs.

## 11.2 Fargate processor

Run the processor locally against JSONL replay.

Run it in Docker locally.

Run local integration tests against PostgreSQL.

Build a versioned container image.

Push the image to Amazon ECR.

Deploy/update the ECS Fargate task/service in AWS dev.

Connect the task to Kinesis Data Streams.

Verify hot state, processed telemetry, relational records and events.

Replay or inject a controlled development session and compare AWS output with local output.

## 11.3 API

Implement routes locally in FastAPI.

Test against local PostgreSQL.

Verify API does not recompute scores.

Deploy the handler to Lambda.

Expose through API Gateway.

Run contract tests against the deployed API.

## 11.4 Dashboard

Develop against local API.

Test stale/insufficient-data states locally.

Point the development frontend to the AWS dev API/AppSync endpoint.

Verify live state updates.

Deploy to Amplify only after the cloud API contract is stable.

# 12. End-to-end testing in AWS

The cloud E2E test should be a controlled experiment, not an open-ended test against production data.

TEST DEVICE / FIXTURE
        |
        v
AWS IoT Core
        |
        v
IoT Rule fan-out
   |        |        |
 Lambda   Firehose  Kinesis
   |        |        |
  DLQ       S3      Fargate
                    |
          +---------+---------+
          |         |         |
       DynamoDB  Timestream  Aurora
                              |
                         EventBridge
                              |
                    API/AppSync
                              |
                         Dashboard

## E2E acceptance checks

A known telemetry message arrives at IoT Core.

The message passes schema/range validation.

The raw message is archived in S3.

The processing stream receives the message.

The processor updates the correct device/session state.

Processed telemetry appears in Timestream.

Session/state/event records appear in Aurora.

Named events appear on EventBridge.

The API returns the persisted state.

The dashboard reflects the state.

An invalid message is rejected without silently disappearing.

A deliberate data gap produces an explicit gap/quality signal.

## Local-vs-AWS equivalence test

Take one recorded session and run the same logical input through the local pipeline and the AWS pipeline. Compare:

processed reading values

reading_quality

baseline values

derivatives

biochemical score

thermal exposure/risk

onset state and timestamp

RUL estimate and bounds

fusion result

event sequence

Do not require byte-for-byte equality for storage metadata. AWS receipt timestamps, IDs and infrastructure metadata can differ. Compare the algorithmic outputs and event semantics, while allowing expected infrastructure differences.

# 13. Failure, recovery and data-integrity testing

The production roadmap explicitly requires gap detection, buffering, rejection handling and replayability. These are first-class test cases.

| Failure | Expected behavior | Test location |
| --- | --- | --- |
| Malformed JSON | Reject with explicit reason | Local + Lambda |
| Missing required field | Reject, do not guess | Local + Lambda |
| Impossible sensor value | Reject/flag and retain reason | Local + Lambda |
| Duplicate message | Detect according to sequence/message identity rules | Local + cloud |
| Out-of-order message | Handle/reorder within defined window or flag | Local + cloud |
| Sequence gap | Emit GAP_DETECTED / quality impact | Local + cloud |
| Raw-store unavailable | Buffer and flush after recovery | Local |
| Fargate restart | Hot state survives via persistent store | AWS dev |
| Database write failure | No silent loss; observable failure path | Local + AWS dev |
| Event publish failure | Retry/observable failure without corrupting state | AWS dev |
| Stale telemetry | Dashboard visibly marks stale state | Local + AWS dev |

## Restart test

Start a session.

Process enough readings to establish baseline and state.

Stop the processor.

Restart it.

Resume the same session.

Verify that baseline/state are restored rather than reset.

Verify that no duplicate event is created merely because the processor restarted.

## Gap test

Replay a normal session.

Remove a controlled block of readings.

Replay the modified session.

Verify the gap is explicit.

Verify derivatives are not calculated as though the gap never happened.

Verify the state can become INSUFFICIENT_DATA where appropriate.

Verify the dashboard exposes the data-quality problem.

# 14. Replayability and Phase 20 validation

Replayability is the main reason the local workflow exists. It also connects directly to Phase 20. The roadmap states that validation must run continuously against stored sessions and that raw and processed history must be retained from the beginning.

Historical session
       |
       v
raw telemetry
       |
       v
re-run current pipeline
       |
       +--> processed signals
       +--> biochemical score
       +--> thermal risk
       +--> onset
       +--> RUL
       +--> fusion
       +--> events
       |
       v
compare against ground truth / previous version

## Algorithm versioning

Store the configuration/version used to produce a processed result.

Store food type and relevant thresholds/weights with the session or processing metadata.

Do not overwrite historical outputs merely because the algorithm improved.

When recalculating history, write a new processing version.

This permits comparison between algorithm versions and protects the evidence trail.

## Phase 20 metrics

Onset timing error: predicted onset timestamp versus observed onset.

False-positive rate: onset flagged without real spoilage.

False-negative rate: real spoilage without an onset flag.

RUL mean absolute error.

RUL interval coverage: whether the observed value falls within the reported lower/upper bounds.

Calibration: only after enough labeled sessions, map engineered risk score to an observed outcome probability.

# 15. Observability and operational testing

The AWS architecture includes CloudWatch for logs, metrics and alarms. Observability should be treated as part of the pipeline rather than an afterthought.

| Metric/log | Why it matters |
| --- | --- |
| Messages received | Confirms ingestion is alive |
| Messages rejected | Detects sensor/schema problems |
| Sequence gaps | Detects telemetry continuity problems |
| Processing latency | Detects backlog |
| Kinesis consumer lag | Detects real-time processing delay |
| Processor errors | Detects runtime failures |
| Database write failures | Detects persistence problems |
| Event publication failures | Protects evidence pipeline |
| Last reading age | Drives dashboard data-quality state |
| Active sessions | Operational visibility |

A healthy dashboard is not proof of a healthy pipeline. CloudWatch should make it possible to distinguish 'the shipment is stable' from 'the processor has stopped receiving data.'

# 16. Security and secrets

The AWS architecture specifies per-device X.509 certificates, least-privilege IAM roles, private database placement and no direct dashboard-to-database access.

Device identity: unique X.509 certificate per IoT device.

IoT policy: scope publishing to the device's own topic.

Fargate task role: only the permissions required for Kinesis, DynamoDB, Timestream, Aurora and EventBridge.

Lambda validator role: only required publish/DLQ permissions.

Aurora and DynamoDB: private network placement as appropriate.

Dashboard: access API/AppSync, never the database directly.

Local development: use environment variables or an AWS CLI profile; never commit credentials.

Production secrets: use AWS-managed secret storage rather than repository files.

Credential rule No AWS access key, secret key, database password or certificate private key belongs in Git. .env files are local-only and must be ignored by version control.

# 17. CI/CD and infrastructure-as-code

The supplied source documents do not mandate a specific CI/CD or infrastructure-as-code tool. The following is therefore a recommended engineering workflow, not an existing Axios requirement.

## 17.1 Recommended pipeline

git push
   |
   +--> lint / type checks
   +--> unit tests
   +--> contract tests
   +--> replay regression tests
   +--> Docker build
   |
   +--> merge
          |
          +--> build versioned image
          +--> push to ECR
          +--> deploy AWS dev
          +--> cloud integration tests
          |
          +--> manual approval
                 |
                 v
             production

Keep deployment reproducible.

Build one versioned processor image and promote it between environments rather than rebuilding different source versions.

Run replay tests before any cloud deployment.

Run cloud integration tests after deployment.

Require explicit approval before production.

## 17.2 Infrastructure as code

Once the first AWS architecture is proven, encode the resources using an infrastructure-as-code system such as AWS CDK or Terraform. This prevents the environment from becoming dependent on undocumented Console clicks.

IoT rules and policies

Kinesis streams and Firehose

S3 buckets and policies

ECS/Fargate service

DynamoDB

Timestream

Aurora

EventBridge

API Gateway/Lambda

AppSync

IAM roles/policies

CloudWatch alarms

# 18. Definition of done

A phase is not complete merely because its Python function returns a number. Use the following definition.

| Criterion | Required |
| --- | --- |
| Implementation | Core behavior implemented and documented |
| Unit tests | Core functions covered |
| Failure tests | Invalid/missing/gap behavior tested |
| Replay test | At least one deterministic session passes |
| Persistence | Relevant output stored without overwriting raw input |
| Observability | Failures and quality problems are visible |
| Configuration | Food-specific constants are configurable |
| AWS adapter | Cloud integration implemented where the phase requires it |
| Cloud test | AWS dev path verified |
| Evidence | Outputs/events are traceable to input data |
| Versioning | Algorithm/config version can be identified |

## Phase completion gates

P10: A valid and invalid telemetry corpus exists; raw data is retained; gaps and ordering are observable.

P11: Baseline/filter/derivative outputs are deterministic and reviewed on captured traces.

P12: Biochemical score is decomposed and replayable.

P13: Thermal exposure is numerically tested and food-configured.

P14: Onset state machine does not trigger on isolated noise and has explicit hysteresis/persistence behavior.

P15: RUL returns a range and handles insufficient trajectory history.

P16: Fusion exposes thermal/biochemical components and INSUFFICIENT_DATA.

P17: Events are append-only and contain supporting evidence.

P18: API reads persisted state; report output is reproducible.

P19: Dashboard exposes state, RUL, decomposition, timeline and staleness.

P20: Validation can be rerun from retained sessions and produces defined metrics.

# 19. Recommended execution sequence

The following is the practical build sequence. It follows the dependency ordering in the supplied roadmap while making the local-first workflow explicit.

Create the repository and local Python environment.

Define telemetry, processed-reading, state and event contracts.

Build local JSONL ingestion and validation.

Build replay_session.py and a small fixture corpus.

Add unit, contract and replay tests.

Implement Phase 11 locally.

Implement Phase 12 and Phase 13 locally.

Implement Phase 14 locally.

Implement Phase 15 and Phase 16 locally.

Implement Phase 17 locally.

Add local PostgreSQL persistence and Phase 18 API.

Build the dashboard against the local API.

Dockerize the processor and API.

Introduce AWS validation Lambda + DLQ.

Introduce Firehose -> S3 raw archive.

Introduce Kinesis Data Streams + Fargate processor skeleton.

Move hot state to DynamoDB and processed telemetry to Timestream.

Move sessions/events/state snapshots to Aurora and events to EventBridge.

Run local-vs-AWS equivalence tests.

Deploy API and dashboard to AWS dev.

Run complete AWS E2E tests.

Add CloudWatch metrics/alarms and failure tests.

Only then treat the cloud path as the production candidate.

Continue Phase 20 validation against every retained session.

## Milestone structure

| Milestone | Exit condition |
| --- | --- |
| M1 — Local contracts | Schemas and fixtures stable |
| M2 — Local P10/P11 | Raw -> processed replay works |
| M3 — Local scoring | P12–P16 produce deterministic outputs |
| M4 — Local evidence/API | P17/P18 persist and expose state |
| M5 — Local dashboard | P19 works against real persisted data |
| M6 — Containerized | Processor runs reproducibly in Docker |
| M7 — AWS ingestion | IoT -> validation -> archive/stream verified |
| M8 — AWS processor | Kinesis -> Fargate -> persistence verified |
| M9 — AWS API/UI | Cloud API and dashboard verified |
| M10 — E2E | Controlled device/session reaches dashboard |
| M11 — Validation | Phase 20 metrics run continuously |

# 20. Final operating rules

Code locally. Do not make AWS Console your development IDE.

Use the same core inference code locally and in Fargate.

Keep AWS-specific SDK calls at adapter boundaries.

Use recorded telemetry for deterministic replay.

Treat raw telemetry as the source of truth.

Never overwrite raw data with filtered or corrected data.

Make data gaps, invalid readings and insufficient history explicit.

Do not tune thresholds from one live session.

Do not introduce ML into the deterministic biochemical engine merely because ML is available; the roadmap explicitly keeps this layer inspectable.

Do not make the API recompute risk.

Do not deploy untested algorithm changes directly to production.

Test processor restart and state recovery.

Test cloud behavior separately from local mathematical correctness.

Retain enough raw and processed history to rerun Phase 20.

Version configuration and algorithm changes.

Use AWS for durable production infrastructure, not as a substitute for disciplined software engineering.

# Appendix A — Minimal local command workflow

# 1. Create environment
python -m venv .venv
source .venv/bin/activate

# 2. Install dependencies
pip install -r requirements.txt

# 3. Run unit tests
pytest tests/unit

# 4. Run contract tests
pytest tests/contract

# 5. Replay a known session
python scripts/replay_session.py     --input data/fixtures/session_paneer_001.jsonl     --food-type paneer

# 6. Run integration tests
pytest tests/integration

# 7. Start local API
uvicorn src.api.app:app --reload

# 8. Start local services
docker compose up --build

# 9. Build processor image
docker build -t axios-processor:dev .

# 10. After local gates pass:
#     build/version image -> push to ECR -> deploy AWS dev -> run cloud E2E tests

# Appendix B — What should require AWS during development?

Testing the actual ESP32 -> IoT Core connection.

Testing IoT Rule behavior.

Testing AWS Lambda invocation and DLQ behavior.

Testing Firehose -> S3 delivery.

Testing Kinesis consumer behavior.

Testing Fargate networking and IAM.

Testing DynamoDB/Timestream/Aurora integrations.

Testing EventBridge delivery.

Testing API Gateway/AppSync/Amplify integration.

Final end-to-end testing.

Everything else — schema design, processing math, filtering, derivatives, scoring, state machines, RUL, fusion, event construction, replay and most API/UI development — can and should be done locally.

# Appendix C — Source traceability

The roadmap source establishes the store-then-process architecture, Phase 10–20 boundaries, raw/processed schemas, replayability requirement, validation strategy and dependency-based build order. The AWS-native architecture establishes the cloud mapping: IoT Core -> Rules fan-out -> Lambda validation/DLQ, Firehose -> S3, Kinesis Streams -> Fargate, DynamoDB hot state, Timestream processed telemetry, Aurora relational persistence, EventBridge events, API Gateway/Lambda, AppSync and Amplify. This document combines those two source structures into a local-first development and testing workflow.